Project Drift:
project drift heads: Earnest, Andy
list1: bugs, layout, gui, button layout, fonts, color scheme, missing/disable features
closed trusted 3rd party testers:coyotee, sypher,
timeline:
✓- initial contact and feasibility
✓- rough layout of app name, purpose, features
✓- basic financial aspects and cost estimates
- - Andy: financial aspects and cost estimates typed document
- - project timeline and clarifications
- - Andy: develop list of features and pricing of all based of feasibility and cost of program
- - pre-alpha testing by project heads (1-3 months into project)
- - alpha testing by project heads (1-3 months into project)
- - list1: ~
- - modify code based on notes
- - pre-alpha testing 2
- - list1: ~
- - review of pre-alpha 1 notes
- - modify code based on notes
  3-4 months into project:
- - beta testing involving trusted 3rd party associates and hired three more Dev’s to help program the project.
- - list1: ~
- - alpha testing review
- - modify code based on notes
- - Andy: production of advertising videos and website advertisement graphics and promotional materials to be distributed to potential customers. videos, 1 pg advertisement graphics ect.
- - alpha testing 2
- - list1: ~
- - modify code based on notes
  5-6 months into project:
- - release to first 2 or 3 interested clients at 400 or 500$ / month for first year with all features unlocked in exchange for notes and pre-beta testing.
- - compile and review notes from testing by clients
- - Andy: ongoing customer support and bug reporting
  - pre-beta testing 3 - should be final review of app before public release
  7-8 months into project:
- - release to first 2 or 3 interested clients at 400 or 500$ / month for first year with all features unlocked in exchange for notes and beta testing.
- - compile and review notes from testing by clients
- - Andy: ongoing customer support and bug reporting
- - beta testing 3 - should be final review of app before public release
  10 months into project:
- - outstanding features feasibility/viability and further development
- - Customer retention and recruitment. advertising, sales, future features
- production of advertising videos and website advertisement graphics and promotional materials to be distributed to potential customers. videos, 1 pg advertisement graphics ect.

12 months into project:
- - outstanding features feasibility/viability and further development
- Fix All the bugs!!!